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SPECIAL CONDITIONS 
CONTENTS
[bookmark: _heading=h.1gjwedpbwha6]These conditions amplify and supplement the general conditions governing the contract. Unless the special conditions provide otherwise, those general conditions remain fully applicable. The numbering of the articles of the special conditions is not consecutive but follows the numbering of the articles of the general conditions. Exceptionally, and with the approval of the competent European Commission departments, other clauses can be indicated to cover particular situations. 
[bookmark: _heading=h.5r82dcm1xl9t]The subject of the contract shall be:
The supply, transportation and delivery of 2 pumps for wastewater treatment plant and 2 Variable Frequency Drives at the Vlora wastewater treatment plant DDP (Delivery Duty Paid)
[bookmark: _heading=h.1z19f76gzpej]Order of precedence of contract documents
The following documents shall be deemed to form and be read and construed as part of this contract, in the following order of precedence:
1. the main conditions;
2. the special conditions;
3. the general conditions (Annex I);
4. the technical specifications (Annex II [including clarifications before the deadline for submission of tenders and minutes from the information meeting/site visit];
5. the technical offer (Annex III including clarifications from the tenderer provided during tender evaluation);
6. the budget breakdown (Annex IV);
The various documents making up the contract shall be deemed to be mutually explanatory; in cases of ambiguity or divergence, they shall prevail in the order in which they appear above. Addenda shall have the order of precedence of the document they are amending. 
Article 2	Language of the contract
2.1	The language used shall be English.
[bookmark: _heading=h.hpm9p2mqulf5]Article 4	Communications
[bookmark: _heading=h.r8wl2evgp5h3]4.1	Communication details

Communications should be held in writing using the following email addresses: 
1. For the contracting authority: albania@celim.it 
1. For the contractor:  xxx

Article 6	Subcontracting
6.3	Subcontracting is not allowed. 
[bookmark: _heading=h.xaqi5q76rh]Article 7	Supply of documents
7.1 The Contractor shall provide the following documents:
1. Manufacturer's technical datasheets for the proposed wastewater pumps.
1. Manufacturer's catalogues and technical documentation.
1. Certificates of conformity (CE marking or equivalent, where applicable).
1. Factory test certificates and quality control documentation.
1. Operation and Maintenance Manuals.
1. Recommended maintenance schedule.
1. Warranty certificates.
1. Packing list and shipping documents.
1. Certificate of origin of the supplied equipment.
1. Any documentation required for customs clearance in Albania.
1. Documentation related to the optional Monitoring and Control System  (if offered), including technical specifications, system architecture, wiring diagrams, software documentation and user manuals.
7.2 	The Contractor shall submit all technical documentation to the Contracting Authority for review before shipment of the equipment. Shipment of the equipment shall take place only after the required documentation has been accepted by the Contracting Authority.
[bookmark: _heading=h.m3u0wqx2bexf]Article 8	Assistance with local regulations
8.1 The Contractor shall be responsible for complying with all applicable laws and regulations relating to the supply, export, import transport and delivery of the supplies.
8.2 The Contractor shall obtain all permits, licences and authorisations required for the execution of the contract, including those necessary for export, import and transport of the supplies.
8.3 The Contracting Authority shall provide reasonable assistance, where necessary, to facilitate access to the designated wastewater treatment plant for the purpose of delivery and unloading of the equipment.
8.4 Where required, the Contracting Authority shall provide supporting documentation necessary for customs clearance and import procedures in Albania. The Contractor shall remain responsible for ensuring compliance with all applicable customs and transport regulations.
Article 10	Origin
10.1	All goods purchased can originate in any country.
[bookmark: _heading=h.n41vrv8n2fkx]Article 11	Performance guarantee
11.1	No performance guarantee is required
[bookmark: _heading=h.s000l7tdxfaj]Article 12	Liabilities and insurance
Article 12.1(a) – Liability for damage to the supplies
The Contractor shall bear full responsibility for the supplies until they have been delivered to the designated wastewater treatment plant, unloaded from the means of transport and accepted by the Contracting Authority. The Contractor shall be liable for any loss of or damage to the supplies occurring during manufacture, packing, storage, loading, sea transport, inland transport, customs clearance and unloading at the place of delivery.
No limitation of liability other than that provided in the General Conditions shall apply.
Article 12.1(b) – Liability for damage to the Contracting Authority
The Contractor shall be liable for any damage caused to the Contracting Authority arising from negligence or failure to fulfil its contractual obligations during transport, delivery and unloading of the supplies.
No limitation of liability other than that provided in the General Conditions shall apply.
Article 12.2(a), paragraph 1
Proof of the required insurance shall be submitted to the Contracting Authority before shipment of the supplies from the country of origin.
Article 12.2(a), paragraph 2
The Contractor shall provide the Contracting Authority with the relevant insurance certificates and/or cover notes prior to shipment of the supplies.
Article 12.2(b), paragraph 2 – Transport Insurance
The Contractor shall obtain and maintain adequate transport insurance covering the full replacement value of the supplies from the place of dispatch until delivery and unloading at the designated wastewater treatment plant in Albania.
The insurance shall cover, as a minimum, all risks associated with sea transport and subsequent inland transport, including loading, handling, temporary storage where applicable, theft, loss, damage, water damage, collision, fire, and unloading.
The Contractor shall remain fully responsible for the supplies until unloading has been completed and the supplies have been formally accepted by the Contracting Authority at the place of delivery.

[bookmark: _heading=h.d0y9hpunoezn]Article 13	Programme of implementation of the tasks
13.2	Within 15 calendar days of the signature of the contract, the Contractor shall submit a detailed implementation programme indicating at least:
1. manufacturing schedule;
1. factory testing schedule;
1. packing and shipment schedule;
1. estimated sea transport duration;
1. customs clearance arrangements;
1. delivery schedule to the designated wastewater treatment plant.
The Contracting Authority shall review the implementation programme within 10 calendar days of its receipt. Where comments are made, the Contractor shall submit a revised programme within 5 calendar days.

[bookmark: _heading=h.urqtchpsez1d][bookmark: _heading=h.qs6cgy380mj]Article 15	Sufficiency of tender prices
15. 1 The price of the supplies shall be that shown on the financial offer (specimen in Annex IV). 
Article 16	Tax and customs arrangements
16.1	Delivery conditions are DDP.  The Contractor shall be responsible for arranging transport to the final delivery site and completing all customs clearance formalities required for delivery in Albania, in accordance with the Technical Specifications and the Financial Offer.
[bookmark: _heading=h.308gc2gkok9p][bookmark: _heading=h.xstqvu8fe5ow]Article 18	Delivery order 
18.1	The delivery of the goods/implementation of the tasks shall commence as soon as possible after the contract has been signed by both Parties.

Article 19	Period of implementation of the tasks
[bookmark: _heading=h.xrvmyuvp57yo]19.1	The Contractor shall deliver the supplies to the designated wastewater treatment plant within 60 calendar days from the date of signature of the contract by both Parties.
The implementation period of the contract shall be xx months.
Article 24	Quality of supplies
24.2	A preliminary technical acceptance shall be carried out through the review of the technical documentation, manufacturer's certificates and factory test certificates submitted by the Contractor prior to shipment.
Final acceptance shall take place upon delivery of the supplies at the designated wastewater treatment plant after verification of:
1. quantity;
1. compliance with the Technical Specifications;
1. absence of transport damage;
1. completeness of the accompanying documentation.

[bookmark: _heading=h.h4ui098agz1w]Article 25	Inspection and testing
25.2	The Contracting Authority reserves the right to inspect the supplies before shipment through the review of the manufacturer's documentation, certificates and factory test reports.
Upon delivery at the designated wastewater treatment plant, the Contracting Authority shall inspect the supplies to verify:
1. compliance with the Technical Specifications;
1. quantity and completeness of the delivery;
1. integrity of the equipment and packaging;
1. absence of transport damage;
1. compliance of the accompanying documentation with the contract requirements.

[bookmark: _heading=h.efjdt9q0qqdi]Article 26	General principles
26.1	Payments shall be made in Euro.
Payments shall be authorised and made by CELIM Albania Legal Representative. 
26.9	In order to obtain payments, the contractor must submit to the authority referred to in paragraph 26.1 above:
a)	For the 20% pre-financing, the invoice
by derogation from article 26.5 of the general conditions, no pre-financing guarantee is required [footnoteRef:1]. [1: 	See internal provision in the Companion Chapter 9.] 

b)	For the 80 % balance, the invoice(s) and the application for the certificate of provisional acceptance, and if applicable, the certificates of origin for the supplies delivered and Annex V - VAT instructions indicating the group members shares for VAT purposes.
[bookmark: _heading=h.ogwveo2vcoib][bookmark: _heading=h.x0o5mq44ytsh]Article 28	Delayed payments
28.2	By derogation from Article 28.2 of the general conditions, once the deadline laid down in Article 26.3 has expired, the contractor shall, upon demand, be entitled to late-payment interest at the rate and for the period mentioned in the general conditions. The demand must be submitted within two months of receiving late payment.
Article 29	Delivery
29.1 The Incoterm applicable shall be DDP[footnoteRef:2]. [2: 	DDP (Deliverey Duty Paid)  Incoterms 2020 International Chamber of Commerce - http://www.iccwbo.org/incoterms/] 

29.3	The packaging shall become the property of the recipient subject to environmental considerations.
29.4	The place of acceptance of the supplies shall be Vlora wastewater treatment plant.
[bookmark: _heading=h.9fj9aypodemd]Article 31	Provisional acceptance

31.1 The Certificate of Provisional Acceptance shall be issued using the template in Annex C11.
Provisional acceptance shall take place at the designated wastewater treatment plant following delivery and unloading of the supplies.
The Contracting Authority shall verify that:
1. the quantity of the supplies corresponds to the contract;
1. the supplies comply with the Technical Specifications;
1. the equipment has not sustained visible damage during transport;
1. all documents required under the contract have been delivered;
1. the equipment is complete and ready for installation by the Contracting Authority.
The Contracting Authority shall issue the Certificate of Provisional Acceptance within 30 calendar days of delivery, provided that the above requirements have been fulfilled. Where defects, shortages or non-conformities are identified, the Contractor shall remedy them within a reasonable period agreed with the Contracting Authority before the Certificate of Provisional Acceptance is issued.

[bookmark: _heading=h.xaw24vs4fcok]Article 32	Warranty obligations
32.6	The Contractor shall provide a manufacturer's warranty covering defects in design, materials and workmanship.
During the warranty period, the Contractor shall, at its own expense, repair or replace any defective component resulting from manufacturing defects. Replacement parts shall be new and of equivalent or superior quality to the original components.
The warranty shall not cover defects or damage resulting from improper handling, storage, installation, operation or maintenance by the Contracting Authority or third parties.
32.7	The warranty shall remain valid for xx months from the date of Provisional Acceptance.

[bookmark: _heading=h.hj6j1nh7uxm9]Article 33	After-sales service
33.1	The Contractor shall provide remote technical support during the warranty period, including responses to technical queries and recommendations regarding maintenance and replacement of defective components.
Where warranty replacement of parts is required, the Contractor shall supply the replacement parts within a reasonable time agreed with the Contracting Authority.
No on-site after-sales services, installation or commissioning services are required under this contract.
[bookmark: _heading=h.tlo0148l1mm9]Article 40	Settlement of disputes
Any disputes arising out of or relating to this contract which cannot be settled otherwise shall be settled in accordance with the national legislation of the state of the contracting authority.
Article 44	Data protection
Processing of personal data related to the implementation of the contract by the contracting authority takes place in accordance with the national legislation of the state of the contracting authority and with the provisions of the respective financing agreement.

* * *
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